Perfect 👍 — now I’ll give you a clean, corrected 4-week plan with:

- ✅ data cleaning INCLUDED properly

- ✅ correct architecture flow

- ✅ aligned with your constraints (only Qwen, no APIs)

- ✅ day-by-day execution you can actually follow

🚀 ✅ FINAL 4-WEEK PLAN (UPDATED WITH DATA CLEANING)

✅ WEEK 1 — CORE RAG (STRONG FOUNDATION)

🎯 Goal:

Make your retrieval production-grade

📅 Day 1 — Project Setup + Structure

- Create folders (very important baseline)

ai_copilot/

rag/

tools/

ingestion/

models/

memory/

data/

ui/

- Move your existing code properly

✅ Output:

- clean modular codebase

📅 Day 2 — Embeddings Fix 🔥

- Remove Qwen embeddings ❌

- Add:

BAAI/bge-large-en

✅ Create:

rag/embeddings.py

📅 Day 3 — Chunking + Basic Cleaning

✅ Implement:

- chunk size: 600

- overlap: 100

✅ Add cleaning:

remove extra spaces

remove junk symbols

normalize text

📅 Day 4 — Hybrid Retrieval

✅ Use:

- BM25

- Chroma

✅ Improve:

- normalize score before RRF

📅 Day 5 — Reranker (CRITICAL)

bge-reranker

Flow:

Top 20 → rerank → top 5

📅 Day 6 — Metadata (VERY IMPORTANT)

Store:

source

file_type

page

section

📅 Day 7 — Test + Fix

Test queries:

- factual

- multi-doc

✅ WEEK 1 RESULT: 👉 Strong Hybrid RAG (clean + optimized)

✅ WEEK 2 — INGESTION + DATA CLEANING (CORE DIFFERENCE)

📅 Day 8 — File Type Router

✅ Detect:

pdf / excel / image

👉 Route accordingly

📅 Day 9 — PDF Extraction + Cleaning

🔧 Tech:

- unstructured

✅ Do:

- extract text

- REMOVE:

  - headers

  - footers

  - page numbers

clean_text()

📅 Day 10 — OCR + Cleaning

🔧 Tech:

- PaddleOCR

✅ Clean:

- fix spacing

- remove noise

📅 Day 11 — Table Extraction + Cleaning 🔥

From:

- PDF

- Excel

✅ Clean table:

df.columns = df.columns.str.lower().str.strip()

df = df.fillna(0)

df = df.drop_duplicates()

📅 Day 12 — Excel Pipeline

🔧 Tech:

- pandas

✅ Keep as:

DataFrame (NOT text)

📅 Day 13 — Chunk + Normalize + Deduplicate

✅ Important:

lowercase

remove duplicates

clean chunks

📅 Day 14 — Store Properly

✅ Split:

| Type | Storage |
| --- | --- |
| Text | Vector DB |
| Table | Pandas |
| Image | File + text |

✅ WEEK 2 RESULT: 👉 Clean structured data pipeline

✅ WEEK 3 — AGENTS + TOOLS (REAL INTELLIGENCE)

📅 Day 15 — Excel Tool

analyze_excel(df, query)

✅ Support:

- mean

- sum

- filter

📅 Day 16 — Advanced Excel

✅ Add:

- groupby

- correlation

- comparisons

📅 Day 17 — RAG Tool Integration

✅ Agent can:

- retrieve text

- answer

📅 Day 18 — Image Tool

Option:

- OCR + Qwen reasoning

✅ Output:

description + extracted text

📅 Day 19 — Agent Upgrade 🔥

Replace your ReAct:

✅ Add:

tool selection logic

📅 Day 20 — Query Router (SMART PART)

if excel → pandas tool

if image → OCR/vision tool

else → RAG

📅 Day 21 — Multi-Source Testing

✅ Try:

- “compare Excel vs PDF”

- “summarize + calculate”

✅ WEEK 3 RESULT: 👉 Real Agent System

✅ WEEK 4 — UI + FINAL SYSTEM

📅 Day 22 — Streamlit UI

✅ Features:

- upload files

- ask questions

📅 Day 23 — File Upload Handler

✅ On upload:

run ingestion pipeline

📅 Day 24 — Chat Interface

✅ show:

- answer

- source

- tool used

📅 Day 25 — Performance

✅ Add:

- caching

- batch embedding

📅 Day 26 — Logging

✅ Store:

- queries

- tool calls

- errors

📅 Day 27 — Final Testing

✅ Test:

- PDF queries

- Excel analysis

- image Q&A

📅 Day 28 — Deployment

✅ Options:

- local server

- Docker

🔥 FINAL SYSTEM YOU WILL HAVE

✅ Upload:

- PDF ✅

- Excel ✅

- Image ✅

✅ Ask:

- summarize ✅

- compare ✅

- analyze ✅

- find similar ✅

✅ Runs:

- fully local ✅

- only Qwen ✅

🧠 WHAT CHANGED (IMPORTANT)

Earlier plan ❌:

- ignored cleaning

Now ✅:

- cleaning integrated in every stage

🎯 SIMPLE UNDERSTANDING

👉 Your system =

Clean Data → Structured Storage → Smart Retrieval → Agent Execution

🚀 FINAL ADVICE

👉 Don’t rush to UI
👉 Spend MOST time on:

- cleaning

- ingestion

- retrieval

If you want next: ✅ I can give you Day 1 code + project starter repo
✅ Or build ingestion + cleaning module for you directly

Just tell 👍